DELIVERY REPORT · AI-DLC

A Meeting Scheduler and Invitation-Card Engine,
from Brief to Production

Twenty stages, four phases, one continuous AI-DLC run — requirements through a live Vercel deployment. This is the record of what was decided, what was built, what broke in a real browser, and how it shipped.

| ● PRODUCTION LIVE | 20/20 STAGES | 53/53 TESTS | 93.7% COVERAGE | 0 VULNERABILITIES |
| --- | --- | --- | --- | --- |

| LIVE APP | REPOSITORY |
| --- | --- |
| https://meeting-card-scheduler.vercel.app | github.com/Mozahad1563/meeting-scheduler |

# 1. The Journey — Twenty Stages, Four Phases

AI-DLC walked the build from a one-paragraph brief to shipped code as a sequence of gated stages — each one produced a written artifact, most were reviewed, and every one stopped for an explicit approve / request-changes decision before the next began.

## Phase 1 — Ideation  (3 stages)

| Intent Capture | APPROVED |
| --- | --- |
| Turned the original brief into a structured intent. Resolved the one real ambiguity in “zero cloud dependency, self-contained repo”: a purely local per-user install, or one centrally-hosted instance with no shared database? Confirmed the latter. |  |
| Scope Definition | APPROVED |
| Locked the scope profile (meeting-card-scheduler), turned off the walking-skeleton ceremony for this project size, and fixed the boundary: scheduling + agenda + attendees + card export in scope; auth, multi-tenant, and a shared backend out. |  |
| Approval Handoff | APPROVED |
| Wrote the initiative brief and handed the confirmed scope into Inception. |  |

## Phase 2 — Inception  (4 stages)

| Requirements Analysis | APPROVED |
| --- | --- |
| Functional and business requirements written and numbered (FR/BR), each with a pass/fail acceptance criterion. |  |
| Domain Design | APPROVED |
| Modeled the domain — Meeting, AgendaItem, Attendee, Host — and fixed the invitation card at a single US Letter page size, no host-selectable dimension (BR5.2). |  |
| Refined Mockups | APPROVED |
| UI wireframes refined for the scheduling form, agenda builder, attendee list, and the split-screen live card preview. |  |
| Practices Discovery | APPROVED |
| The pivotal interview — nine questions that shaped everything downstream: test-after methodology at an 80% coverage floor, a hard layering rule (UI never touches persistence or the card engine directly), deploy-on-merge with no staging tier, three security-tooling commitments (Gitleaks, Dependabot, CodeQL), a mandatory “clear my data” control, and a deliberately lighter PDF/QR test depth — the team declined deep content-verification in favor of a “didn’t crash, produced output” check. |  |

## Phase 3 — Construction  (7 stages)

| Functional Design | APPROVED |
| --- | --- |
| Component architecture and workflows drafted; a layering slip caught in the next stage’s review was fixed back here at the source. |  |
| NFR Requirements | 1 MAJOR FIX |
| Performance, security, scalability, reliability, and observability targets set. Locked the library choices — Vercel, @react-pdf/renderer, qrcode.react, idb-keyval. Adversarial review found one Major and four Minor citation-accuracy issues, all fixed. |  |
| NFR Design | CRITICAL FIX |
| First review round failed on a real architecture violation — ExportButton called the card engine directly, skipping the domain layer. Fixed in both the NFR design and, proactively, in the upstream functional design it traced back to. Second review: clean. |  |
| Infrastructure Design | 3 MAJOR FIXES |
| Vercel + Edge Middleware topology designed for the CSP nonce, monitoring, and the CI/CD pipeline shape. First review: three Major and one Minor finding. Second review: clean. |  |
| Code Generation | AUDIT FINDING FIXED |
| 56 files generated across 12 planned steps under a test-after contract — 53 tests written alongside the code, 93.7% line coverage. Adversarial review caught a real gap: next@14.2.35 carried a Critical unauthenticated-RCE-class production vulnerability the summary had mischaracterized as dev-tooling-only. Fixed by upgrading to next@16.3.5 and carrying the app through the Next.js 15/16 migration. |  |
| CI Pipeline | APPROVED |
| GitHub Actions workflows written: pre-merge gates, a weekly audit job, and Dependabot — detailed in Section 4. |  |
| Build and Test | 2 BUGS FOUND LIVE |
| Ran the full suite across five real browsers. Two defects surfaced that no jsdom unit test could see — both broken down in Section 3. Diagnosed, fixed, and re-verified green before this stage closed. |  |

## Phase 4 — Operation  (3 stages)

| Deployment Pipeline | APPROVED |
| --- | --- |
| Deploy-on-merge via Vercel’s GitHub App integration, a recreate-on-deploy strategy (no canary/blue-green — traffic is too low and the app too stateless to benefit), and a rollback runbook built around Vercel’s instant-rollback. |  |
| Environment Provisioning | APPROVED |
| No AWS resources, no IaC tool, and no runtime secrets to provision — documented as a five-step manual Vercel checklist for a human to run once, since this workflow holds no cloud credentials of its own. |  |
| Deployment Execution | SHIPPED LIVE |
| The manual checklist got done for real, in-session — see Section 5. Git initialized, pushed, Vercel project created, production deploy executed, and a full value-stream smoke test run against the live URL. |  |

# 2. Architecture — Four Layers, One Rule That Isn’t Optional

The scheduling UI never reaches into storage or the PDF engine on its own — every access to persistence or card generation is required to pass through the domain/state layer. That’s not a convention left to discipline; it’s enforced by an ESLint rule that fails the build.

| LAYER | OWNS |
| --- | --- |
| UI | app/ routes + components/ — forms, agenda builder, attendee list, live preview. Reads/writes state only through hooks. |
| Domain / state | lib/store/ — meeting, agenda, attendee operations; owns every validation rule (BR2.3, BR3.2–3.4) and the render/export delegating methods the UI calls. |
| Persistence | lib/persistence/ — IndexedDB/localStorage adapter behind a narrow save/load/clear interface. Handles quota limits, private-browsing restrictions, corrupted data without crashing. |
| Card engine | lib/card/ — pure functions from validated domain data to a rendered PDF and QR code. No DOM access, no store access; independently testable. |

Forbidden: any component in components/ or app/ importing lib/persistence/*, lib/card/*, @react-pdf/renderer, or qrcode.react directly — blocked by .eslintrc.json, CI-blocking.

## Stack

Next.js 16.3.5 (App Router)  •  React 18.3.1 + TypeScript (strict)  •  Tailwind CSS  •  @react-pdf/renderer 4.9.0 (PDF export)  •  qrcode.react 3.1.0 (QR generation)  •  idb-keyval 6.2.1 (browser storage)  •  lucide-react (icons)  •  Vitest + Testing Library (unit/component)  •  Playwright (5-browser E2E)  •  Vercel (hosting, zero backend)

# 3. What Broke in a Real Browser

Every one of the 53 Vitest component tests was green throughout. Both of these defects only exist because jsdom — the browser simulator those tests run in — doesn’t enforce a Content-Security-Policy the way a real browser does. Playwright’s five-browser E2E pass is what caught them, both diagnosed with a disposable script that just listened for console and page errors.

BUG 01 · FIXED The app never rendered — blank page, every real browser SYMPTOM Meetings List never appeared. First E2E assertion timed out on a completely blank page. CAUSE Next.js’s own inline hydration bootstrap scripts carry no nonce attribute unless a Server Component reads the per-request nonce via headers() — nothing in app/layout.tsx did that, so the CSP’s script-src 'nonce-…' directive silently blocked the app’s own startup scripts. FIX Made RootLayout an async Server Component reading (await headers()).get('x-nonce') — the read alone activates Next’s automatic nonce propagation to every script tag it renders.

BUG 02 · FIXED PDF export failed silently after the first fix landed SYMPTOM With hydration fixed, the flow ran clean through meeting creation and save — then export threw at the last step. CAUSE @react-pdf/renderer’s font-layout engine compiles a WebAssembly module at runtime. The CSP granted neither 'wasm-unsafe-eval' in script-src nor data: in connect-src, so the browser blocked WebAssembly.instantiate() outright. FIX Added exactly those two CSP grants in proxy.ts — deliberately narrower than 'unsafe-eval', permitting WASM compilation only — and upgraded the library 3.4.4 → 4.9.0 for a clearer failure signal along the way.

# 4. Continuous Integration — Four Gates Before Merge, One After

All four pre-merge checks run in parallel — GitHub branch protection requiring every one as a status check gets the same blocking guarantee as a sequential pipeline, with faster feedback.

.github/workflows/ci.yml

| JOB | TRIGGER | CHECKS |
| --- | --- | --- |
| gitleaks | every PR | Secret scanning across the PR diff |
| lint-typecheck-test | every PR | eslint, tsc --noEmit, full Vitest suite with the 80% coverage floor enforced |
| codeql | every PR | GitHub CodeQL default setup, JavaScript/TypeScript |
| dependency-audit | every PR | npm audit --omit=dev --audit-level=high |
| e2e-smoke | push to main, post-merge | Full Playwright happy-path suite; needs lint-typecheck-test first; uploads the HTML report as an artifact |

Recurring jobs

| FILE | SCHEDULE | PURPOSE |
| --- | --- | --- |
| scheduled-audit.yml | weekly (Mon 06:00 UTC) + manual | npm audit --omit=dev, independent of PR activity |
| dependabot.yml | weekly | npm dependency PRs, dev-dependencies grouped into one PR |

No deploy secret lives in GitHub Actions at all — Vercel’s GitHub App integration deploys independently of these workflows once connected. The only credential any job uses is the auto-provisioned GITHUB_TOKEN, scoped to contents: read and security-events: write.

# 5. Going Live — Git, GitHub, Vercel in One Sitting

The workspace held zero commits until Deployment Execution. Everything below ran in that single stage: a git history was created, the code was pushed to a real repository, a Vercel project was stood up, and the app was deployed straight to production.

### 1 — Git history & push

$ git add -A # 481 files: app source + full AI-DLC record $ git commit -m "Initial commit: Meeting Scheduler & Invitation Card Generator" $ git branch -M main $ git remote add origin git@github.com:Mozahad1563/meeting-scheduler.git $ git push -u origin main ✓ branch 'main' set up to track 'origin/main'

### 2 — Vercel project & deploy

$ npx vercel link --yes ✓ Created mozahed-s-projects/meeting-card-scheduler ⚠ GitHub App auto-connect: 400 — Vercel account lacks admin access on the repo (a one-time dashboard authorization, not resolvable from the CLI) $ npx vercel --prod --yes Building… Next.js 16.3.5, Turbopack — typecheck clean, 4 routes generated ✓ Production https://meeting-card-scheduler.vercel.app ✓ readyState: READY

### 3 — Production verification

$ curl -D - -o /dev/null https://meeting-card-scheduler.vercel.app/ HTTP/2 200 content-security-policy: default-src 'self'; script-src 'self' 'nonce-…' 'wasm-unsafe-eval'; connect-src 'self' data:; frame-ancestors 'none' strict-transport-security: max-age=31536000; includeSubDomains x-frame-options: DENY server: Vercel → both CSP fixes confirmed live under Vercel's real edge runtime, not just a local build → full value-stream smoke test (create → agenda → attendees → preview → export → clear data): PASS

# 6. What’s Left — One Manual Step, One Open Enhancement

| ! | Connect the Vercel GitHub App. Vercel Dashboard → Project → Settings → Git → Connect Git Repository, authorized from a GitHub account with admin access to Mozahad1563/meeting-scheduler. Until this runs once, pushes to main don’t auto-deploy and PRs don’t get preview URLs — every deploy needs a manual vercel --prod. |
| --- | --- |

| ! | Turn on branch protection. Require the four ci.yml checks (gitleaks, lint-typecheck-test, codeql, dependency-audit) as status checks on main — the workflow files exist and pass, but nothing yet blocks a merge on their failure. |
| --- | --- |

| ! | Accessibility checks (axe-core) aren’t wired into CI yet. Affirmed as a non-blocking signal at practices discovery, not yet added as a job. |
| --- | --- |

| ✓ | Everything else in scope shipped: scheduling, agenda builder, attendee management, live preview, PDF/QR export, browser-only persistence, the 80% coverage floor (actual 93.7%), the 5-browser E2E matrix, and a production deployment verified end-to-end. |
| --- | --- |

Meeting Scheduler & Invitation Card Generator — build journey report   ·   AI-DLC intent 260917-meeting-card-scheduler